Austin Byrd

Sprint 1
Setup Sprint User Stories, Tasks, and Project Tracking

USER STORIES
Sprint Backlog (User stories)
List
1.
As a shopper,

I want to view all available products on the homepage,

so I can browse through the products.

Details
2.
As a shopper,
I want to view the details of a specific product on a separate page than the list,
so I can see the attributes of the products.
Add
3.
As a seller,
I want to add products to the list of available produccts,
so they can be viewed from the homepage.
Edit
4.
As a seller,
I want to update/edit a product,
so that the details are changed to the new attributes.
Remove
5.
As a seller,
I want to delete products from the list of available products,
so that they can no longer be viewed from the homepage.
Links
As a shopper, I want to view all available products on the homepage, so I can browse through the products.
As a shopper, I want to view the details of a specific product on a separate page than the list, so I can see the attributes of the products.
As a seller, I want to add products to the list of available produccts, so they can be viewed from the homepage.
As a seller, I want to update/edit a product, so that the details are changed to the new attributes.
As a seller, I want to delete products from the list of available products, so that they can no longer be viewed from the homepage.

To Do (Tasks)
Links and tasks vs
(15m) (S1) Find picture to add to homepage html template
(2h) (S1) Create model for products: they have names, descriptions, prices, etc.
(2h) (S1) Make homepage html template that can display the list of all products
(2h) (S2) Make detail view that can show the details of any product
(1h) (S3) Make create page to add products to the list of products
(1.5h) (S4) Make update page (alter create page) that can update the details of a product
(1.5h) (S5) Make a delete button that takes you to a confirmation page so that you can delete products from the list

In Process (Tasks)

Done (Tasks)
Create Issues for User Stories and add to Sprint Backlog

User stories should represent all requirements for this sprint

Should include S1, S2, etc in front of the user story.
Create tasks for all the work needed to

Add tasks for the user stories and setting up your environment (you may have other tasks such as the styling the user interface)

Include (time estimate) (story number) for each task with brief description
(3 h) (S1) Item detail view - urls, views, htmlls